Metro Ticket Generating System

Project Planning Phase

Work Breakdown, Sprints & Risk Management

ServiceNow Platform  |  Version 1.0.0  |  June 2026

Developed by Nithish Kanna

# Introduction

This document outlines the project plan including work breakdown structure, sprint schedule, and risk management for the Metro Ticket Generating System.

# Work Breakdown Structure

The project was organized into four sprints across four weeks. Each sprint delivers a working increment of the system.

| Sprint | Focus | Duration | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Foundation — Tables, data, schema | Week 1 | 9 |
| Sprint 2 | Core Logic — Business rule, scripts | Week 2 | 10 |
| Sprint 3 | Portal & UI — Service portal, reference config | Week 3 | 9 |
| Sprint 4 | Test & Deploy — Testing, docs, deployment | Week 4 | 12 |

Total estimated effort: 32 person-hours across 40 story points.

# Sprint Burndown

All 40 story points were completed across four sprints with an average velocity of 10 points per sprint. The burndown chart shows consistent progress.

Figure 1: Sprint Burndown Chart

# Key Risks & Mitigation

The following risks were identified and managed during the project:

Business Rule Script Errors

Incorrect fare calculations due to script bugs. Mitigated through thorough unit testing with known fare values and gs.info logging for real-time debugging.

Fare Matrix Data Entry Mistakes

Wrong rates or distance brackets entered by admin. Mitigated by double-checking data and creating a validation script.

Update Set Import Failures

Application fails to import on target instance. Mitigated by testing the update set in a clean PDI and documenting all dependencies.